ABC TECHNOLOGIES PVT. LTD.

INFORMATION SECURITY MANAGEMENT SYSTEM

ISMS CHARTER & SCOPE

ISO/IEC 27001:2022 Readiness Program

| Document Attribute | Controlled Value |
| --- | --- |
| Document ID | ABC-ISMS-GOV-001 |
| Version | 1.0 |
| Status | Proposed for Executive Approval |
| Classification | Confidential |
| Document Owner | Chief Information Security Officer (CISO) |
| Executive Sponsor | Chief Executive Officer (CEO) |
| Review Cycle | At least annually and upon material organizational change |
| Standard Reference | ISO/IEC 27001:2022, including applicable 2024 amendment |
| Organization Size | 500 employees |

Portfolio simulation. ABC Technologies Pvt. Ltd. is a fictional organization created for demonstrating practical GRC/ISMS capability.

# 1. Executive Summary

ABC Technologies Pvt. Ltd. is establishing an Information Security Management System (ISMS) to provide an enterprise-wide, risk-based framework for protecting customer, financial, employee and corporate information. The program is designed around ISO/IEC 27001:2022 and is intended to support future certification readiness, stronger cyber resilience, customer trust and disciplined security governance.

The ISMS is not treated as an IT-only initiative. Its scope encompasses people, processes, technology, information and relevant external parties that can influence the confidentiality, integrity or availability of information supporting ABC's business services.

This Charter establishes the management intent, organizational boundaries, governance model, risk appetite, strategic objectives and operating principles that will govern the subsequent risk assessment, control selection, policy framework, evidence management, supplier risk management and internal audit activities.

## 1.1 Management Outcomes

Create a consistent enterprise method for identifying, evaluating and treating information-security risks.

Protect critical customer and financial services against material confidentiality, integrity and availability failures.

Establish accountable control ownership and auditable evidence of control operation.

Provide management with risk visibility and a defensible basis for prioritizing security investment.

Improve readiness for independent ISO/IEC 27001 conformity assessment without representing the organization as already certified.

# 2. Organization & Business Context

ABC Technologies Pvt. Ltd. is a 500-employee Indian FinTech organization providing digital financial technology services. The company operates customer-facing digital platforms and supporting internal business systems in a hybrid environment using AWS cloud services alongside corporate/on-premises infrastructure.

| Business Dimension | Defined Context |
| --- | --- |
| Industry | Financial technology / digital financial services |
| Employees | 500 |
| Operating Model | Technology-led services with customer-facing digital platforms |
| Infrastructure | Hybrid: AWS cloud + corporate/on-premises environment |
| Primary Information | Customer PII, transaction/financial information, credentials, source code, employee data, logs |
| Critical Dependencies | Cloud infrastructure, payment/financial service providers, telecommunications, SaaS providers |
| Certification Objective | Establish an ISMS aligned to ISO/IEC 27001:2022 and prepare for future certification |

## 2.1 Organizational Functions

| Function | Approx. Headcount | ISMS Relevance |
| --- | --- | --- |
| Engineering & Development | 130 | Application development, source code, APIs, production changes |
| IT & Infrastructure | 55 | Identity, endpoints, networks, cloud and infrastructure operations |
| Operations | 100 | Business operations and customer/service processes |
| Customer Support | 80 | Customer information and support systems |
| Sales & Marketing | 45 | Customer/prospect information and corporate systems |
| Finance | 25 | Financial information, payments and reporting |
| Human Resources | 15 | Employee personal information and lifecycle processes |
| Legal & Compliance | 15 | Legal, contractual and regulatory obligations |
| Information Security | 15 | Security operations, GRC, risk and incident management |
| Executive Management | 20 | Strategic direction, risk acceptance and resource decisions |

# 3. ISMS Scope

The ISMS scope covers the people, processes, information, technologies, facilities and externally provided services that are necessary to deliver, support, secure or govern ABC's critical business and information services.

## 3.1 Scope Statement

“The Information Security Management System of ABC Technologies Pvt. Ltd. covers the governance, development, operation, support and protection of information and technology used to deliver the organization's digital financial technology services, including supporting corporate functions, personnel, information assets, cloud and on-premises infrastructure, applications, networks and relevant third-party services.”

## 3.2 In-Scope Boundaries

| Domain | Included |
| --- | --- |
| People | Employees, contractors, interns and third parties with authorized access to in-scope information/services |
| Applications | Customer portal, payment/financial APIs, CRM, HRMS, service desk and other systems supporting in-scope processes |
| Infrastructure | AWS production environment, corporate network, Active Directory, endpoints, servers, backup and security infrastructure |
| Information | Customer PII, financial/transaction information, credentials, source code, security logs, employee information and confidential business information |
| Processes | Software development, IT operations, access management, incident management, vulnerability management, vendor management, HR lifecycle, business continuity and security governance |
| Facilities | Corporate facilities and areas housing or supporting in-scope information-processing activities |
| Third Parties | Cloud, payment, SaaS, security and other suppliers whose services or access are relevant to the ISMS |

## 3.3 Key Business Services

| Service | Business Consequence if Materially Disrupted | Criticality |
| --- | --- | --- |
| Customer Payment Platform | Transaction disruption, customer impact, financial/reputational loss | Critical |
| Customer API Platform | Core product functionality unavailable or degraded | Critical |
| Production Database | Loss/corruption/exposure of customer and transaction information | Critical |
| Authentication Services | Unauthorized access or inability of legitimate users to access services | Critical |
| Customer Support Platform | Reduced ability to support customers and manage service issues | High |
| Corporate Email | Internal communication and operational disruption | High |
| HRMS | Employee lifecycle and HR operations disruption | Medium |

# 4. Interfaces, Dependencies & External Context

The ISMS recognizes that information-security outcomes depend on internal functions as well as externally provided processes, products and services. Relevant supplier relationships will therefore be assessed according to business criticality, information sensitivity, access and security requirements.

| Dependency | Security Relevance | Governance Response |
| --- | --- | --- |
| AWS / Cloud Provider | Hosts critical production workloads and data | Contractual security requirements, supplier assessment, access governance, monitoring |
| Payment/Financial Service Providers | Supports critical financial workflows | Third-party due diligence, security clauses, continuity requirements |
| SaaS Providers | Processes business/employee/customer information | Vendor risk assessment and periodic review |
| Telecommunications/ISP | Supports availability of business services | Availability requirements and supplier oversight |
| Managed Security Providers | May monitor or process security information | Access controls, contractual requirements and evidence review |

# 5. Interested Parties & Their Requirements

ABC will identify and periodically review interested parties whose requirements can affect the intended outcomes of the ISMS. Relevant requirements will be translated into applicable risk, control, contractual or compliance obligations.

| Interested Party | Primary Expectations / Requirements | ISMS Response |
| --- | --- | --- |
| Customers | Confidentiality, integrity, availability, secure handling of information | Security controls, incident response, access governance, assurance reporting |
| Board / Executive Management | Risk visibility, resilience, compliance and effective security investment | CISO reporting, risk register, KPIs, management review |
| Employees | Secure and usable systems, clear responsibilities, awareness | Policies, training, IAM, secure working practices |
| Regulators / Authorities | Applicable legal and regulatory obligations | Compliance register, control implementation, evidence and monitoring |
| Business Partners | Trust, contractual security commitments | Supplier/partner security requirements and assessments |
| Cloud / Technology Suppliers | Defined responsibilities and secure integration | Contracts, access controls, supplier governance |
| Certification Body | Objective evidence of ISMS conformity if certification is pursued | Documented ISMS processes, records, audits and management review |

# 6. Information Security Risk Appetite

ABC adopts a risk-based approach. The organization does not seek to eliminate all information-security risk; rather, it seeks to identify, evaluate and treat risk to a level consistent with business objectives, legal obligations, customer expectations and management-approved risk appetite.

| Risk Area | Management Position |
| --- | --- |
| Customer / Financial Data Disclosure | Very low tolerance; material exposure requires immediate escalation and treatment |
| Payment / Transaction Integrity | Very low tolerance; risks capable of materially altering transactions require executive visibility |
| Privileged Account Compromise | Very low tolerance; strong preventive and detective controls expected |
| Regulatory / Contractual Non-Compliance | Low tolerance; obligations must have assigned owners and evidence |
| Critical Service Unavailability | Low tolerance; resilience and recovery controls required |
| Low-Severity Internal Disruption | Moderate tolerance where business impact is limited and compensating controls exist |
| Residual Risk | May be accepted only by an authorized risk owner within delegated authority |

## 6.1 Risk Acceptance Principle

Risk acceptance will not be used to bypass required legal, regulatory or contractual obligations. Accepted residual risks must have a documented rationale, named owner, review date and management authorization appropriate to the risk level.

# 7. ISMS Governance & Accountability

| Role | Primary Accountability |
| --- | --- |
| Board / Executive Management | Strategic oversight, risk appetite and material risk decisions |
| CEO / Executive Sponsor | Executive sponsorship, resource support and organizational accountability |
| CISO | ISMS leadership, information-security strategy, risk oversight, control governance and management reporting |
| GRC Manager / ISMS Manager | ISMS coordination, risk register, compliance mapping, evidence and audit readiness |
| IT Head | Technology and infrastructure control ownership |
| Control Owners | Design, implement, operate, monitor and evidence assigned controls |
| Risk Owners | Evaluate treatment options, accept/mitigate/transfer/avoid risk and track remediation |
| Internal Audit | Independent evaluation of governance, risk and control effectiveness |
| All Employees | Comply with policies, protect information and report security events |

## 7.1 Three-Layer Accountability Model

ABC will maintain separation between control operation and independent assurance. Business and technology functions operate controls; the security/GRC function coordinates and challenges risk and control management; internal audit provides independent assurance.

# 8. ISMS Strategic Objectives

| Objective | Target Outcome | Indicative Measure |
| --- | --- | --- |
| Risk Visibility | Enterprise risks are identified, owned and treated | 100% of material risks assigned an owner |
| Access Governance | Access is appropriate to role and lifecycle status | Quarterly review completion and remediation rate |
| Vulnerability Management | Material vulnerabilities are identified and remediated within defined SLAs | SLA compliance by severity |
| Incident Readiness | Security incidents are detected, escalated and handled consistently | Exercise completion; response metrics |
| Supplier Security | Critical suppliers are risk-assessed before onboarding and periodically thereafter | Critical vendor assessment coverage |
| Evidence Readiness | Controls have reliable, retrievable evidence | Evidence availability/completeness rate |
| Audit Readiness | Internal findings are tracked through closure | Overdue corrective actions |
| Security Culture | Employees understand their security responsibilities | Training completion and phishing-awareness metrics |

# 9. ISMS Operating Principles

Risk-based: security investment is prioritized according to business risk and impact.

Business-aligned: security controls support critical services and organizational objectives.

Accountable: every material risk and control has a defined owner.

Evidence-driven: control effectiveness is supported by objective records where applicable.

Least privilege: access is limited to legitimate business need.

Defense-in-depth: critical risks are addressed through complementary people, process and technology controls.

Continuous improvement: incidents, audits, metrics and management reviews drive corrective and preventive action.

Proportionate: controls are selected based on risk, context, obligations and business needs rather than checklist completion.

# 10. Scope Exclusions & Boundary Considerations

No business process or technology component will be excluded solely to avoid addressing a material information-security risk. Any proposed exclusion must be documented with its rationale, interfaces, dependencies, risk implications and management approval. Exclusions will be reviewed whenever business services, technology architecture, legal obligations or organizational structure materially change.

For this simulation, personal devices not authorized for processing ABC information are outside the direct technology boundary; however, their use may remain subject to acceptable-use, remote-working, access and data-protection requirements where applicable.

# 11. ISMS Change & Review Triggers

Major change to business services, organizational structure or legal/regulatory obligations.

Material change to cloud architecture, critical applications or information-processing activities.

Significant cybersecurity incident or material control failure.

Acquisition, divestment, new office, new critical supplier or major outsourcing arrangement.

Material change to risk appetite or executive strategy.

Results of internal audit, external assessment or management review indicating scope changes.

# 12. Document Control & Approval

| Control |  | Requirement |  |
| --- | --- | --- | --- |
| Owner |  | CISO |  |
| Approver |  | CEO / Executive Sponsor |  |
| Review Frequency |  | Annual minimum; additionally upon material change |  |
| Distribution |  | Controlled access to authorized personnel |  |
| Versioning |  | All revisions assigned a version and change record |  |
| Retention |  | Maintain according to corporate records-retention requirements |  |
| Classification |  | Confidential |  |
| Approval Role | Name / Designation | Status | Date |
| Executive Sponsor | Chief Executive Officer | Pending Approval | TBD |
| Document Owner | Chief Information Security Officer | Prepared | 29-Aug-2026 |
| ISMS Coordinator | GRC / ISMS Manager | Reviewed | TBD |

# 13. Revision History

| Version | Date | Author / Owner | Change Summary |
| --- | --- | --- | --- |
| 1.0 | 29-Aug-2026 | CISO Office | Initial ISMS Charter and Scope established for ISO/IEC 27001:2022 readiness simulation |

# 14. Executive Decision Requested

Executive management is requested to approve this Charter as the governing baseline for the ABC ISMS program. Approval authorizes the CISO and designated control/risk owners to proceed with the formal risk assessment, gap assessment, control planning, policy development, evidence definition, supplier risk assessment and internal audit activities within the defined ISMS boundary.

# Reference Note

This portfolio artifact is aligned conceptually to ISO/IEC 27001:2022 requirements for establishing an ISMS within the organization's context, determining relevant interested parties and defining the ISMS scope. ISO/IEC 27001:2022 is the current published edition, with Amendment 1:2024 addressing climate-action changes. The actual ISO standard text should be consulted directly for formal conformity assessment.