ABC TECHNOLOGIES PVT. LTD.

Enterprise Information Security Risk Register

| Document ID | FS-ISMS-RSK-003 |
| --- | --- |
| Version | 1.0 |
| Status | Proposed for Executive Approval |
| Classification | Confidential |
| Document Owner | CISO Office |
| Process Owner | GRC / ISMS Manager |
| Parent Document | FS-ISMS-RSK-002 – Risk Assessment & Treatment Methodology |
| Review Cycle | At least annually and upon material change |

Portfolio note: ABC Technologies Pvt. Ltd. is a hypothetical 500-employee Indian FinTech created to demonstrate enterprise GRC and ISMS implementation capability. All risks, scores, controls and owners are illustrative and require evidence-based validation in an operational environment.

# 1. Executive Summary

This Enterprise Information Security Risk Register provides a controlled baseline of 60 representative information-security risks across ABC's critical business services, information, technology, people, processes, third parties and physical environment. It applies the assessment approach defined in FS-ISMS-RSK-002 and is designed to demonstrate how a CISO/GRC function translates business exposure into accountable, prioritized treatment decisions.

# 2. Purpose and Objectives

Maintain a single controlled view of material information-security risks.

Apply a consistent likelihood and impact scoring methodology.

Distinguish inherent risk from residual risk after existing controls.

Assign accountable risk owners and treatment directions.

Provide the baseline for the Risk Treatment Plan and Statement of Applicability.

Support management escalation, risk acceptance and continual monitoring.

# 3. Risk Assessment Basis

Inherent Risk Score = Likelihood × Impact. Likelihood and Impact are rated from 1 to 5. Scores 1–4 are Low, 5–9 Medium, 10–16 High and 17–25 Critical. Residual risk represents the assessed post-control exposure. Control presence does not automatically reduce risk; control effectiveness and credible post-control exposure must be considered.

| Score | Rating | Management Response |
| --- | --- | --- |
| 1–4 | Low | Routine monitoring and local management |
| 5–9 | Medium | Treatment or monitoring with defined ownership |
| 10–16 | High | Formal treatment and CISO visibility |
| 17–25 | Critical | Immediate escalation and prioritized treatment |

# 4. Enterprise Risk Register

The register below is the master portfolio baseline. Each risk has an accountable owner, inherent score, residual score and treatment direction. Risk scores are illustrative and should be recalibrated through evidence-based assessment.

| ID | Domain / Service | Risk Statement | L | I | Inherent Risk | Residual Risk | Treatment | Risk Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Payment Platform | Insufficient backup isolation or immutability could allow ransomware or destructive malware to compromise production payment data and disrupt transactions. | 4 | 5 | 20 Critical | 10 High | Mitigate | IT Infrastructure / Service Owner |
| R-002 | Payment Platform | Unauthorized transaction manipulation could cause financial loss, customer harm and integrity issues. | 4 | 5 | 20 Critical | 10 High | Mitigate | Application Owner |
| R-003 | Payment Platform | Application or infrastructure failure could interrupt payment processing beyond acceptable business tolerance. | 3 | 5 | 15 High | 10 High | Mitigate | Engineering / IT Owner |
| R-004 | Production Database | Compromise of a production database could expose customer and transaction information. | 4 | 5 | 20 Critical | 10 High | Mitigate | Database Owner |
| R-005 | Production Database | Data corruption could affect transaction integrity and downstream reporting. | 3 | 5 | 15 High | 10 High | Mitigate | Database Owner |
| R-006 | Customer API | Broken authorization could allow one customer to access another customer's information. | 4 | 5 | 20 Critical | 10 High | Mitigate | Engineering / API Owner |
| R-007 | Customer API | API abuse or denial-of-service could degrade customer-facing services. | 4 | 4 | 16 High | 8 Medium | Mitigate | API / Platform Owner |
| R-008 | Customer API | Excessive API permissions could permit unauthorized actions on customer accounts. | 3 | 5 | 15 High | 10 High | Mitigate | Application Owner |
| R-009 | Authentication Service | Compromise of authentication infrastructure could enable widespread account takeover. | 4 | 5 | 20 Critical | 10 High | Mitigate | IAM Owner |
| R-010 | Authentication Service | Weak authentication controls could increase successful credential compromise. | 4 | 4 | 16 High | 8 Medium | Mitigate | IAM Owner |
| R-011 | Privileged Access | Compromised administrator credentials could enable broad unauthorized access to critical systems. | 4 | 5 | 20 Critical | 10 High | Mitigate | IT Head / IAM Owner |
| R-012 | Privileged Access | Excessive standing privileges could increase the impact of insider or external compromise. | 3 | 5 | 15 High | 10 High | Mitigate | IAM Owner |
| R-013 | Corporate Email | Business email compromise could facilitate fraud, credential theft or unauthorized disclosure. | 4 | 4 | 16 High | 8 Medium | Mitigate | IT / Identity Owner |
| R-014 | Corporate Email | Malicious links or attachments could introduce malware into employee endpoints. | 4 | 4 | 16 High | 8 Medium | Mitigate | IT Security Owner |
| R-015 | Endpoints | Unpatched endpoints could be exploited to establish an initial foothold. | 4 | 4 | 16 High | 8 Medium | Mitigate | Endpoint Owner |
| R-016 | Endpoints | Loss or theft of a corporate device could expose locally accessible information. | 3 | 4 | 12 High | 4 Low | Mitigate | IT / Endpoint Owner |
| R-017 | Network Infrastructure | Weak segmentation could allow lateral movement following endpoint or server compromise. | 3 | 5 | 15 High | 10 High | Mitigate | Network Owner |
| R-018 | Network Infrastructure | Unauthorized network configuration changes could create security exposure or service outages. | 3 | 4 | 12 High | 8 Medium | Mitigate | Network Owner |
| R-019 | AWS Cloud | Misconfigured cloud storage could expose sensitive information publicly. | 3 | 5 | 15 High | 10 High | Mitigate | Cloud Security / Platform Owner |
| R-020 | AWS Cloud | Over-permissive cloud IAM roles could enable unauthorized access to critical resources. | 4 | 5 | 20 Critical | 10 High | Mitigate | Cloud / IAM Owner |
| R-021 | AWS Cloud | Loss of a cloud service or availability zone could disrupt critical customer services. | 3 | 5 | 15 High | 10 High | Mitigate / Transfer | Cloud Platform Owner |
| R-022 | AWS Cloud | Insufficient cloud logging could delay detection and investigation of security events. | 3 | 4 | 12 High | 8 Medium | Mitigate | Security Operations |
| R-023 | Vulnerability Management | Critical vulnerabilities could remain unremediated beyond acceptable risk tolerance. | 4 | 5 | 20 Critical | 10 High | Mitigate | Vulnerability Management Owner |
| R-024 | Patch Management | Delayed security patches could increase the likelihood of exploitation. | 4 | 4 | 16 High | 8 Medium | Mitigate | IT Infrastructure Owner |
| R-025 | Secure SDLC | Security weaknesses could be introduced into production applications. | 3 | 5 | 15 High | 10 High | Mitigate | Engineering Security Owner |
| R-026 | Source Code Repository | Unauthorized source-code access could cause intellectual-property loss or enable supply-chain compromise. | 3 | 4 | 12 High | 8 Medium | Mitigate | Engineering Owner |
| R-027 | CI/CD Pipeline | Compromise of build pipelines could inject malicious code into production releases. | 3 | 5 | 15 High | 10 High | Mitigate | DevSecOps Owner |
| R-028 | Secrets Management | Exposed application secrets could provide unauthorized access to systems and services. | 3 | 5 | 15 High | 10 High | Mitigate | DevSecOps Owner |
| R-029 | Change Management | Unauthorized or inadequately tested changes could introduce vulnerabilities or disrupt critical services. | 3 | 4 | 12 High | 8 Medium | Mitigate | IT / Change Manager |
| R-030 | Backup & Recovery | Backups may be unavailable or incomplete when required during a major incident. | 3 | 5 | 15 High | 10 High | Mitigate | Backup / IT Owner |
| R-031 | Business Continuity | Critical services may remain unavailable beyond defined business tolerances. | 3 | 5 | 15 High | 10 High | Mitigate | BCM / IT Owner |
| R-032 | Incident Response | Delayed incident escalation could increase financial, operational and regulatory impact. | 3 | 5 | 15 High | 10 High | Mitigate | CISO / Security Operations |
| R-033 | Security Monitoring / SIEM | Insufficient telemetry could prevent timely detection of material attacks. | 3 | 5 | 15 High | 10 High | Mitigate | SOC / Security Operations |
| R-034 | Threat Detection | Poorly tuned detection rules could cause missed threats or excessive alert noise. | 3 | 4 | 12 High | 8 Medium | Mitigate | SOC Owner |
| R-035 | Data Classification | Sensitive information may be handled without appropriate protection because classification is unclear. | 3 | 4 | 12 High | 8 Medium | Mitigate | Information Owner / GRC |
| R-036 | Data Loss Prevention | Unauthorized transfer of sensitive information could result in disclosure. | 3 | 5 | 15 High | 10 High | Mitigate | Information Security Owner |
| R-037 | Encryption & Key Management | Weak encryption or poor key management could expose protected information. | 3 | 5 | 15 High | 10 High | Mitigate | Cloud / Security Owner |
| R-038 | Customer Support Platform | Compromised support accounts could expose customer information or enable unauthorized actions. | 3 | 5 | 15 High | 10 High | Mitigate | Customer Support IT Owner |
| R-039 | Customer Support | Social engineering could cause support personnel to disclose information or bypass controls. | 4 | 4 | 16 High | 8 Medium | Mitigate | Customer Support Head |
| R-040 | HRMS | Unauthorized access to HR records could expose sensitive employee information. | 3 | 4 | 12 High | 8 Medium | Mitigate | HR / HRMS Owner |
| R-041 | Joiner-Mover-Leaver | Delayed access removal could leave former employees with active privileges. | 3 | 4 | 12 High | 4 Low | Mitigate | HR + IT / IAM |
| R-042 | Security Awareness | Employees may fall for phishing or unsafe practices, increasing compromise likelihood. | 4 | 4 | 16 High | 8 Medium | Mitigate | CISO / HR |
| R-043 | Insider Threat | A malicious or negligent insider could misuse legitimate access to harm the organization. | 3 | 5 | 15 High | 10 High | Mitigate | CISO / HR / Risk Owner |
| R-044 | Third-Party Supplier | A supplier security failure could expose ABC information or systems. | 3 | 5 | 15 High | 10 High | Mitigate / Transfer | Vendor Risk Owner |
| R-045 | Third-Party Supplier | Supplier service failure could disrupt a critical business dependency. | 3 | 5 | 15 High | 10 High | Mitigate / Transfer | Vendor Risk Owner |
| R-046 | Vendor Access | Third-party remote access could be abused to access internal systems. | 3 | 5 | 15 High | 10 High | Mitigate | IT / Vendor Access Owner |
| R-047 | Contractual Security | Supplier contracts may lack adequate security, breach-notification or audit requirements. | 3 | 4 | 12 High | 8 Medium | Mitigate | Legal / Vendor Risk |
| R-048 | Physical Security | Unauthorized physical access could enable theft, tampering or unauthorized system access. | 3 | 4 | 12 High | 8 Medium | Mitigate | Facilities / Security |
| R-049 | Office Environment | Power, fire or environmental incidents could disrupt local operations. | 3 | 4 | 12 High | 8 Medium | Mitigate | Facilities / BCM |
| R-050 | Asset Management | Unknown or unmanaged assets could remain outside security controls and monitoring. | 4 | 4 | 16 High | 8 Medium | Mitigate | IT Asset Owner |
| R-051 | Mobile / Remote Work | Insecure remote connectivity could expose corporate resources or information. | 3 | 4 | 12 High | 8 Medium | Mitigate | IT Security Owner |
| R-052 | Logging & Retention | Insufficient log retention could prevent effective investigation or response. | 3 | 4 | 12 High | 8 Medium | Mitigate | Security Operations |
| R-053 | Time Synchronization | Inconsistent system time could complicate event correlation and forensic analysis. | 2 | 3 | 6 Medium | 3 Low | Mitigate | IT Infrastructure |
| R-054 | Security Configuration | Configuration drift could introduce exploitable weaknesses across servers and endpoints. | 4 | 4 | 16 High | 8 Medium | Mitigate | Infrastructure Owner |
| R-055 | Privacy / Regulatory Compliance | Failure to meet applicable privacy or regulatory obligations could result in penalties and loss of trust. | 3 | 5 | 15 High | 10 High | Mitigate | Legal / Compliance / CISO |
| R-056 | Risk Management | Incomplete risk identification could cause management to underestimate material exposure. | 3 | 5 | 15 High | 10 High | Mitigate | GRC / ISMS Manager |
| R-057 | Internal Audit | Weak audit planning or insufficient independence could fail to identify systemic ISMS weaknesses. | 2 | 4 | 8 Medium | 4 Low | Mitigate | Internal Audit |
| R-058 | Corrective Action / CAPA | Recurring control weaknesses may remain unresolved because corrective actions lack root-cause analysis or ownership. | 3 | 4 | 12 High | 8 Medium | Mitigate | GRC / ISMS Manager |
| R-059 | Security Metrics | Management may make poor decisions if security reporting lacks meaningful risk and control indicators. | 3 | 4 | 12 High | 8 Medium | Mitigate | CISO / GRC |
| R-060 | Information Security Policy | Policies may become outdated or inconsistent with business, technology or regulatory changes. | 3 | 3 | 9 Medium | 3 Low | Mitigate | GRC / Policy Owners |

# 5. Risk Treatment Action Register

The master risk register identifies exposure. The actions below form the starting point for the subsequent Risk Treatment Plan and should be assigned target dates and tracked to closure.

| Risk ID | Primary Treatment / Control Direction | Accountable Owner | Status | Target Date |
| --- | --- | --- | --- | --- |
| R-001 | Implement immutable isolated backups and conduct restore tests | IT Infrastructure / Service Owner | Open | TBD |
| R-002 | Strengthen transaction authorization and anomaly detection | Application Owner | Open | TBD |
| R-003 | Validate resilience and recovery objectives | Engineering / IT Owner | Open | TBD |
| R-004 | Harden database access and monitor privileged activity | Database Owner | Open | TBD |
| R-005 | Strengthen integrity validation and recovery testing | Database Owner | Open | TBD |
| R-006 | Expand authorization testing and API security assurance | Engineering / API Owner | Open | TBD |
| R-007 | Tune rate limits and API abuse detection | API / Platform Owner | Open | TBD |
| R-008 | Review API roles and enforce least privilege | Application Owner | Open | TBD |
| R-009 | Harden authentication infrastructure and admin access | IAM Owner | Open | TBD |
| R-010 | Increase strong authentication coverage | IAM Owner | Open | TBD |
| R-011 | Implement stronger privileged access controls | IT Head / IAM Owner | Open | TBD |
| R-012 | Reduce standing privilege and automate reviews | IAM Owner | Open | TBD |
| R-013 | Strengthen email authentication and BEC detection | IT / Identity Owner | Open | TBD |
| R-014 | Improve attachment/link controls and simulations | IT Security Owner | Open | TBD |
| R-015 | Improve patch compliance and exception governance | Endpoint Owner | Open | TBD |
| R-016 | Validate encryption and remote-wipe coverage | IT / Endpoint Owner | Open | TBD |
| R-017 | Strengthen segmentation between critical zones | Network Owner | Open | TBD |
| R-018 | Enforce controlled changes and configuration baselines | Network Owner | Open | TBD |
| R-019 | Implement continuous configuration assurance | Cloud Security / Platform Owner | Open | TBD |
| R-020 | Reduce excessive permissions and review privileged roles | Cloud / IAM Owner | Open | TBD |
| R-021 | Validate resilience and provider dependency assumptions | Cloud Platform Owner | Open | TBD |
| R-022 | Onboard critical cloud telemetry to SIEM | Security Operations | Open | TBD |
| R-023 | Establish risk-based remediation SLAs | Vulnerability Management Owner | Open | TBD |
| R-024 | Improve patch coverage and exception tracking | IT Infrastructure Owner | Open | TBD |
| R-025 | Integrate security testing into release gates | Engineering Security Owner | Open | TBD |
| R-026 | Review repository access and protected branches | Engineering Owner | Open | TBD |
| R-027 | Harden pipeline identities and release approvals | DevSecOps Owner | Open | TBD |
| R-028 | Remove hard-coded secrets and enforce rotation | DevSecOps Owner | Open | TBD |
| R-029 | Improve change evidence and emergency-change review | IT / Change Manager | Open | TBD |
| R-030 | Perform scheduled restore validation | Backup / IT Owner | Open | TBD |
| R-031 | Test recovery against defined objectives | BCM / IT Owner | Open | TBD |
| R-032 | Conduct tabletop and technical response exercises | CISO / Security Operations | Open | TBD |
| R-033 | Expand critical log-source coverage | SOC / Security Operations | Open | TBD |
| R-034 | Tune priority detections and measure effectiveness | SOC Owner | Open | TBD |
| R-035 | Define classification and handling requirements | Information Owner / GRC | Open | TBD |
| R-036 | Prioritize high-risk data flows and monitoring | Information Security Owner | Open | TBD |
| R-037 | Review key lifecycle and encryption coverage | Cloud / Security Owner | Open | TBD |
| R-038 | Review privileged support roles and monitoring | Customer Support IT Owner | Open | TBD |
| R-039 | Strengthen customer-verification procedures | Customer Support Head | Open | TBD |
| R-040 | Review HRMS roles and privileged access | HR / HRMS Owner | Open | TBD |
| R-041 | Automate critical deprovisioning | HR + IT / IAM | Open | TBD |
| R-042 | Run role-based awareness and phishing simulations | CISO / HR | Open | TBD |
| R-043 | Improve privileged activity monitoring and segregation | CISO / HR / Risk Owner | Open | TBD |
| R-044 | Tier suppliers and require security assurance | Vendor Risk Owner | Open | TBD |
| R-045 | Assess critical supplier resilience and alternatives | Vendor Risk Owner | Open | TBD |
| R-046 | Implement time-bound controlled vendor access | IT / Vendor Access Owner | Open | TBD |
| R-047 | Standardize security clauses for critical suppliers | Legal / Vendor Risk | Open | TBD |
| R-048 | Review physical access controls and visitor logs | Facilities / Security | Open | TBD |
| R-049 | Test facility continuity arrangements | Facilities / BCM | Open | TBD |
| R-050 | Reconcile asset inventory and ownership | IT Asset Owner | Open | TBD |
| R-051 | Review remote-access architecture and device compliance | IT Security Owner | Open | TBD |
| R-052 | Define and validate retention requirements | Security Operations | Open | TBD |
| R-053 | Monitor time synchronization on critical systems | IT Infrastructure | Open | TBD |
| R-054 | Establish secure configuration baselines | Infrastructure Owner | Open | TBD |
| R-055 | Maintain obligations register and compliance reviews | Legal / Compliance / CISO | Open | TBD |
| R-056 | Perform structured risk review and challenge | GRC / ISMS Manager | Open | TBD |
| R-057 | Maintain risk-based audit program | Internal Audit | Open | TBD |
| R-058 | Track root causes, owners and closure evidence | GRC / ISMS Manager | Open | TBD |
| R-059 | Establish management KRIs and reporting cadence | CISO / GRC | Open | TBD |
| R-060 | Maintain policy review and change-control calendar | GRC / Policy Owners | Open | TBD |

# 6. Risk Rating Distribution

| Rating | Inherent Risks | Residual Risks |
| --- | --- | --- |
| Critical | 8 | 0 |
| High | 49 | 31 |
| Medium | 3 | 24 |
| Low | 0 | 5 |

# 7. Management Priorities

Protect payment processing and production data through resilient, isolated and tested recovery.

Reduce privileged-account and authentication exposure.

Strengthen API authorization and secure software development.

Improve AWS IAM, configuration assurance and cloud logging.

Maintain risk-based vulnerability and patch remediation.

Strengthen third-party risk governance and supplier access.

Improve detection, incident response and investigation readiness.

Protect sensitive customer and employee information.

Strengthen JML, least privilege and insider-risk controls.

Drive continual improvement through audit, CAPA and management reporting.

# 8. Risk Acceptance & Escalation

Critical risks require immediate CISO and executive escalation. High risks require formal treatment tracking and CISO visibility. Risk acceptance must be explicit and documented by an authority appropriate to the risk. Any material legal, regulatory, contractual or customer impact requires escalation regardless of numerical score.

# 9. Review & Monitoring Triggers

At least annual review of the risk population and scores.

Major application, infrastructure, architecture or business-process change.

New critical supplier or material supplier change.

Major security incident or significant near miss.

Material change in threat intelligence or vulnerability exposure.

Regulatory, legal or contractual change.

Audit finding, control failure or significant nonconformity.

Change to ISMS scope or organizational risk appetite.

# 10. Risk Register Governance

GRC / ISMS maintains the controlled register and challenges assessment quality. Risk Owners remain accountable for risk decisions and treatment. Control Owners implement and evidence controls. The CISO reviews material exposure and escalates significant risks. Internal Audit provides independent assurance.

# 11. Relationship to ISMS Documents

| Artifact | Relationship |
| --- | --- |
| FS-ISMS-GOV-001 – ISMS Charter & Scope | Defines organizational context, scope, critical services, interested parties and governance. |
| FS-ISMS-RSK-002 – Risk Assessment & Treatment Methodology | Defines assessment, scoring, treatment and acceptance approach. |
| FS-ISMS-RSK-003 – Enterprise Risk Register | Records enterprise risks, ownership, scoring and treatment priorities. |
| Risk Treatment Plan / SoA | Translates prioritized risks into control decisions and treatment actions. |
| Gap Assessment | Evaluates current control maturity against expected requirements. |
| Control-to-Evidence Matrix | Maps controls to objective evidence for assurance and audit readiness. |
| Vendor Risk Assessment | Provides deeper assessment of material third-party risks. |
| Internal Audit / CAPA | Tests effectiveness and drives corrective action and continual improvement. |

# 12. Data Quality & Validation

This register is a hypothetical portfolio baseline. In an operational ISMS, each risk should be validated using asset inventories, architecture diagrams, business impact analysis, incident history, vulnerability assessments, control evidence, supplier information, compliance obligations and management input. Scores, owners and treatment actions must be updated when credible evidence changes.

# 13. Review & Approval

This Enterprise Information Security Risk Register has been prepared for review against the approved ISMS scope and Risk Assessment & Treatment Methodology. Upon approval, it shall serve as the controlled baseline for risk monitoring and treatment tracking within the ISMS.

| Role | Responsibility | Status | Date |
| --- | --- | --- | --- |
| GRC / ISMS Manager | Register preparation & process review | Prepared / Reviewed | TBD |
| Chief Information Security Officer (CISO) | Security review & recommendation | Pending Review | TBD |
| CEO / Executive Sponsor | Management approval | Pending Approval | TBD |

Approval Statement: Management approval confirms the documented risk assessments, owners and treatment priorities as the current ISMS risk baseline, subject to ongoing review and change control.

# 14. Document Control

| Field | Value |
| --- | --- |
| Document ID | FS-ISMS-RSK-003 |
| Version | 2.0 |
| Owner | CISO Office |
| Process Owner | GRC / ISMS Manager |
| Classification | Confidential |
| Review Frequency | At least annually and upon material change |
| Next Review Date | TBD |
| Status | Proposed for Executive Approval |

# 15. Revision History

| Version | Date | Description | Owner |
| --- | --- | --- | --- |
| 2.0 | TBD | Expanded initial risk population to 60 enterprise risks across business, technology, people, process, third-party and physical domains. | GRC / ISMS Manager |